# Instagram Data Viewer — MCP Integration Build Plan

Prepared by Claude · 2026-09-16 · Updated 2026-09-17 — all phases complete

Status: built and in daily use. This document originally laid out the plan before any of it existed; it's now kept as the as-built record of what was actually built, including a few things that turned out differently than planned. For day-to-day usage instructions, see INSTAGRAM_MCP_GUIDE.md.

## Overview

This plan extends the existing instagram_service package (auth, media, comments, insights) with the write operations needed for Claude to manage the Instagram account conversationally: publishing posts, replying to and moderating comments, and reading/sending direct messages. The new capabilities are exposed to Claude through a local MCP (Model Context Protocol) server, wrapping the same service modules already used by the Flask dashboard. This project's scope is now MCP-only — the Instagram account is managed entirely through a Claude agent talking to the MCP server, with no dashboard UI work planned.

## Recommended Approach

Build a local MCP server on top of instagram_service rather than a separate client. The write-side modules are added first, tested with the existing pytest suite, then wrapped as MCP tools. A companion Skill captures workflow conventions once the tools exist. Meta's own Social Technologies MCP (developer-assistance tooling) was considered and set aside for now — it does not expose account-actions and is not required for this build.

## Meta App Permissions Required

The project's access token uses the IGAA prefix (Instagram API with Instagram Login). Meta migrated this flow's scope names; the app must request the new names below:

| Capability | Scope needed |
| --- | --- |
| Read profile / media | instagram_business_basic |
| Publish posts / reels / carousels | instagram_business_content_publish |
| Read / reply to comments | instagram_business_manage_comments |
| Read / send DMs | instagram_business_manage_messages |

Old scope names (business_basic, business_content_publish, business_manage_comments, business_manage_messages) are deprecated.

## Constraints to Design Around

- Publishing is capped on a rolling 24-hour window — check GET /{ig-user-id}/content_publishing_limit live rather than hardcoding a number (Meta's own docs are inconsistent between 25 and 50; this account's actual quota is 100/24h).

- DMs can only be freely sent inside the 24-hour standard messaging window opened by the recipient's last message; automated sends are also throttled (~200/hr/account).

- General call volume follows Meta's Business Use Case formula (roughly 4800 x recent impressions per 24h) — low-engagement accounts throttle fast.

- Any use beyond the developer's own linked account likely needs Advanced Access via Meta App Review.

- New finding: create_media_container/preview_post need a public HTTPS URL that Meta's servers fetch directly. Google Drive links — even a corrected direct-image URL (lh3.googleusercontent.com/d/...) — fail against Meta's fetcher in practice, likely because Google's CDN treats Meta's origin IPs differently. Imgur direct links (i.imgur.com/HASH.jpeg) work reliably. See the guide's "Posting an image" section.

## Phase 0 — Meta App Configuration ✅ Complete

- Confirm the app's Instagram use case is set to "API setup with Instagram Login."

- Add the four scopes from the permissions table above.

- Refresh the long-lived token so it carries the new scopes.

- Confirm via diagnose_env.py that the refreshed token still parses with the existing IGAA-prefix logic in auth.py.

Done by Krish directly in the Meta Developer dashboard; verified afterward by successfully calling scope-gated endpoints (content_publishing_limit, conversations) with the refreshed token.

## Phase 1 — instagram_service/publishing.py ✅ Complete

- create_media_container(ig_user_id, access_token, media_type, image_url, video_url, caption) → POST /{ig-user-id}/media

- get_container_status(container_id) / wait_for_container_ready(...) → poll status_code until FINISHED, raising MediaContainerError on ERROR or timeout

- publish_container(ig_user_id, container_id, access_token) → POST /{ig-user-id}/media_publish

- get_publishing_limit(ig_user_id, access_token) → wraps GET /{ig-user-id}/content_publishing_limit

- New typed exceptions in exceptions.py: MediaContainerError, PublishingQuotaExceededError (mapped from Graph API code 9007)

- 9 unit tests in tests/test_publishing.py, all mocked (no real token/network)

## Phase 2 — Extend instagram_service/comments.py ✅ Already existed

Turned out reply_to_comment, delete_comment, and set_comment_visibility(hide=True/False) were already implemented in the pre-existing codebase — no new code needed here, just wrapping them as MCP tools in Phase 4 (hide_comment wraps set_comment_visibility).

Follow-up fix (2026-09-17): DEFAULT_COMMENT_FIELDS was updated to also request the from field. Graph API's plain username field is only reliably populated for the account's own comments; from.username is what's actually populated for every commenter, so list_comments now surfaces real usernames for everyone instead of leaving other commenters blank.

## Phase 3 — instagram_service/messaging.py ✅ Complete

- list_conversations(ig_user_id, access_token) / get_all_conversations(...)

- get_messages(conversation_id, access_token)

- send_message(ig_user_id, recipient_id, message, access_token, last_incoming_message_ts=None)

- is_within_messaging_window(last_incoming_message_ts) — accepts a Unix timestamp or Graph API's ISO 8601 string; send_message calls this automatically and raises the new MessagingWindowExpiredError locally instead of letting Meta reject a stale send

8 unit tests in tests/test_messaging.py

## Phase 4 — mcp_server.py (project root) ✅ Complete

Built with the Python MCP SDK's classic FastMCP API (pinned to mcp==1.30.0 — mcp 2.x renamed FastMCP to MCPServer with a different interface, so the pin avoids a breaking upgrade). Each tool is a thin wrapper over Phases 1–3 plus the existing media.py / insights.py modules. All 12 tools implemented exactly as planned:

- get_account_profile, list_media, get_media_insights

- list_comments, reply_to_comment, hide_comment, delete_comment

- preview_post (builds the container, waits for it to finish, returns status + quota — no publish) / publish_post (publishes a previewed container)

- list_conversations, get_messages, send_message_reply

Every write tool is split into a preview/commit pair so Claude confirms before anything is posted, replied to, or sent.

Server naming: the server was originally registered as "instagram", then renamed to krish-instagram on 2026-09-17 at Krish's request (cosmetic only — same code, same tools, just a friendlier identifier in /mcp and tool names like mcp__krish-instagram__list_media). A fully spaced name like "Krish Instagram MCP" isn't possible — Claude Code requires server keys to be letters/digits/hyphens/underscores only, with no separate display-name field.

## Phase 5 — Tests ✅ Complete

- Extended the pytest suite with mocked HTTP responses for publishing.py and messaging.py, matching the existing auth/comments/insights test style.

- Added tests/test_mcp_server.py — calls tools the way a real MCP client would (mcp.call_tool, not the raw Python functions) to confirm FastMCP's actual exception-wrapping behavior (ToolError("Error executing tool <name>: <message>")) produces sensible messages for TokenExpiredError, PublishingQuotaExceededError, MediaContainerError, and MessagingWindowExpiredError.

- 45 tests passing, run with python3 -m pytest (bare pytest causes ModuleNotFoundError on this setup).

## Phase 6 — Wire into a Claude agent ✅ Complete (CLI only — see note)

- Claude Code CLI: registered mcp_server.py as a local stdio MCP server via .mcp.json in the project root. Works as planned — this is the intended, working path for using this server today.

- Claude Desktop (this app's "Connectors" UI): does not support this. The original plan assumed the classic Claude Desktop claude_desktop_config.json format with a command/args entry for local servers. In practice, this app's Connectors UI ("Add custom connector") only accepts a remote HTTPS MCP server URL — there's no option for a local command. Wiring this server into that UI would require running it over HTTP(S) and exposing it via a public tunnel, which was deliberately not pursued: this server can publish/delete/DM on a real account, and putting it on the public internet for the sake of a convenience CLI already covers wasn't judged worth the added attack surface.

Smoke-tested in this order per the original plan: read tools first (get_account_profile, list_media, list_conversations), then a throwaway comment reply, then a real test post (the "Rainbow" post, via an Imgur-hosted image) — all successful.

## Phase 7 — Companion Skill ✅ Complete (expanded beyond original scope)

.claude/skills/instagram-mcp-workflow/SKILL.md covers everything originally planned — caption/hashtag conventions, reply vs. hide vs. delete, DM tone, and the hard confirmation rule before any publish_*/send_*/delete_* call — plus two rules added after real usage surfaced gaps:

- Scope of use: tools may only be called in direct response to something explicitly asked in the current conversation — no proactive or speculative calls, and no scheduled/background automation of any kind exists in this project.

- Real preview, not just metadata: preview_post's return value is only container status/quota JSON, not the actual media — the skill now requires actually showing the user the image/video itself (not just its URL) plus the caption quoted verbatim, since showing only the JSON isn't a real preview to approve on.